# Summary of Module 1

Security Architecture & Cloud Infrastructure

Multi-cloud security design, infrastructure assessment, and remediation planning

Client: Ajaia AI Consultancy  |  Scope: GCP (Primary) & Azure (Secondary)  |  Timeline: 90 Days

# 1. Executive Overview

This structured result presents a prioritized risk and remediation plan for Security Architecture and Cloud Infrastructure across Google Cloud Platform (GCP) and Azure. The plan focuses on HIPAA-ePHI safeguards, access control, network segmentation, software supply chain, AKS isolation, detection/recovery, and cross-cloud federation.

## Overall Security Posture Addressed

- Eliminate standing privileged identities and leaked credentials.

- Remove public internet exposure of critical data-plane components (e.g., Cloud SQL).

- Harden software supply chain with image provenance, signing, and immutability.

- Enforce strong AKS hardening, namespace isolation, and identity management.

- Improve detection, logging, backup, and restore capabilities.

- Implement hub-and-spoke topology with dedicated VPCs, private connectivity, and controlled inter-cloud paths.

- Federate identities between Entra ID and GCP Workload Identity Federation, with least privilege and auditability.

- Execute a secrets migration plan including Secret Manager and Key Vault, with rotation and access governance.

- Establish a 90-day execution plan with concrete milestones.

# 2. Key Remediation Themes by Risk

## 2.1 Standing Privileged Credentials and Secret Leakage

- Replace Owner roles with least-privilege, per-workload/service accounts.

- Enforce IAM conditions and disable key creation where possible.

- Migrate to Workload Identity Federation.

- Require MFA for all administrative access.

## 2.2 Public / Data-Plane Exposure

- Remove public IPs from Cloud SQL and other critical services.

- Use private IPs for Cloud SQL with private connectivity.

- Tighten VPN configurations with strong, unique PSKs and regular rotation.

## 2.3 Untrusted Software Supply Chain

- Shift to regional Artifact Registry (from GCR / Docker Hub).

- Pin image digests instead of using “latest” tags.

- Enable image signing and Binary Authorization.

- Require SBOMs and provenance attestation.

## 2.4 AKS Isolation and Privileged Admin

- Restrict cluster-admin bindings.

- Implement namespace-based RBAC and Pod Security Standards.

- Use private API server endpoint.

- Apply Entra Conditional Access for privileged access.

## 2.5 Detection, Backup, and Recovery Gaps

- Extend logging retention beyond the current 30-day default.

- Enable comprehensive Cloud Logging and Azure diagnostic logs.

- Implement Point-in-Time Recovery (PITR) and robust backups across clouds.

- Verify restore procedures regularly.

# 3. Target-State Network Topology

## 3.1 GCP Design

- Hub-and-spoke architecture with Shared VPC.

- Dedicated data project for Cloud SQL.

- Non-overlapping CIDR ranges.

- Hierarchical firewall policies.

- VPC Flow Logs enabled.

- HA VPN with BGP for inter-cloud connectivity.

- Controlled egress via Cloud NAT.

## 3.2 Azure Design

- Hub VNet with Azure Firewall.

- Private AKS subnets and private connectivity for AKS.

- Network Security Groups (NSGs) and private endpoints.

- Policy controls via Defender for Containers and Azure Policy.

## 3.3 Inter-Cloud Connectivity

- Redundant HA VPN tunnels with BGP.

- Separate, strong PSKs per tunnel.

- Restricted peer addresses and route restrictions.

- Only required application paths should cross the boundary.

# 4. Private Cloud SQL Connectivity Recommendations

- Use private IP with private-services-access ranges.

- Prefer Cloud SQL Auth Proxy or TLS with IAM authentication.

- Remove public access only after private-path readiness is fully tested.

- Restrict database port access to approved application subnets or a proxy tier.

# 5. Entra ID – GCP Federation Approach

## 5.1 Employees (Workforce Identity)

- Entra ID as the workforce identity provider.

- Group-to-GCP-group mapping.

- Conditional Access (CA) based access controls.

- Short-lived elevated roles via federation.

## 5.2 Workloads

- Avoid long-lived secrets in GCP.

- Use Workload Identity Federation with separate providers per environment.

- No secrets embedded in cross-cloud tokens.

- Maintain full auditability of federated access.

# 6. Secrets Migration Plan

High-level 90-day timeline for migrating secrets to Secret Manager (GCP) and Key Vault (Azure):

| Phase | Activities |
| --- | --- |
| Days 0–15 | Discovery and containment: revoke exposed credentials, disable new GCP key creation. |
| Days 15–45 | Migrate to Secret Manager / Key Vault; per-environment secrets with rotation labels; grant access only to workload identities. |
| Days 45–75 | Move to keyless, short-lived credentials; enable automatic rotation. |
| Days 75–90 | Enforce policies; conduct restoration / rollback testing; obtain cross-stakeholder sign-off. |

# 7. 90-Day Execution Order

## Immediate / Early Actions

- Revoke exposed and standing privileged credentials.

- Block public access to critical data-plane components.

- Remove broad Owner role bindings.

- Enable comprehensive logging.

## Weeks 1–4

- Stand up new VPCs / Shared VPC and private Cloud SQL.

- Deploy HA VPN with BGP and strong PSKs.

- Configure Entra Conditional Access and begin identity federation.

- Initiate secrets management migration.

- Centralize and extend logging retention.

## Weeks 4–8

- Migrate images to Artifact Registry with signing and Binary Authorization.

- Harden AKS (namespaces, Pod Security Standards, private API, RBAC).

- Implement backup and disaster recovery improvements (including PITR).

## Weeks 9–12

- Final cutovers and decommissioning of legacy paths and keys.

- Validate restore procedures end-to-end.

- Obtain cross-stakeholder sign-off and formal acceptance.

# 8. Source References

The remediation plan draws on the following categories of official guidance and best practices:

- HIPAA safeguards and ePHI protection requirements

- IAM security guidance (GCP & Azure)

- VPC / networking best practices and hub-and-spoke patterns

- Private IP connectivity for Cloud SQL

- VPN best practices (HA VPN, BGP, PSK management)

- AKS security hardening guidance

- Entra Conditional Access and identity federation

- Cloud Audit Logs and centralized logging

- Workload Identity Federation

- Secret management (Secret Manager & Key Vault)

- Backup and disaster recovery documentation

# 9. Notes

- This summary preserves the exact terms, risk labels, remediation steps, acceptance criteria, and timelines as stated in the structured result.

- No new facts or inferential conclusions have been added beyond the provided data.

- Claims of task success should be aligned with the structured result’s own acceptance criteria.

Document Context

Module 1 Task: Multi-cloud security design, infrastructure assessment, and remediation planning for Ajaia AI Consultancy. Environment spans GCP (primary – application workloads, Cloud SQL with PHI, CI/CD) and Azure (secondary – AKS overflow, Entra ID). Key constraints include HIPAA BAA (Harmoni client) and FERPA-related obligations (Ethos K-12 client). Mandate: secure the environment within 90 days.